## Slide 1
PROJECT PROPOSAL
PGI ONE
A Unified RFID-Based Smart Campus Ecosystem
Cafe
Mess
Attendance
Gate Entry
Canteen
Prepared for: PGI Administration Prepared by: Suleman Ahmed Date: September 7, 2026 | Version 1.0

## Slide 2
EXECUTIVE SUMMARY
One Card, Every Campus Service
PGI ONE unifies Cafe, Mess, Classroom Attendance, Gate Entry, and Canteen services under a single RFID-based smart card and one backend platform — replacing five disconnected systems, separate cards, and manual processes with one seamless credential.
The result: a faster, safer, more transparent, and data-driven campus that reduces paperwork, queues, proxy attendance, and cash-handling risk — while giving administration real-time visibility across the institution.
ONE CARD FUNCTIONS AS:
Official Student / Staff ID
Verified identity for every service on campus
Attendance Verification
Biometric-free, tap-based class attendance
Secure Gate Access Key
Role-based, auditable entry and exit control
Digital "PGI Credit" Wallet
Cashless payments at mess, cafe, and canteen
PGI ONE • Project Proposal
2

## Slide 3
BACKGROUND & PROBLEM STATEMENT
PGI's Services Operate as Independent Silos
SERVICE
CURRENT METHOD
COMMON ISSUES
Attendance
Manual roll call / register signing
Proxy attendance, slow, error-prone
Gate Entry
Manual / physical ID checks
Slow at rush hour, weak security logging
Mess
Physical mess cards, manual counting
Food wastage, disputes over meals
Cafe
Cash or informal "khata" credit
Cash risk, no spending record
Canteen
Cash-based transactions
Long queues, hard reconciliation
PGI ONE • Project Proposal
3

## Slide 4
VISION & OBJECTIVES
One Card. One Tap. Every Service.
VISION
“To make campus life at PGI seamless, secure, and paperless by unifying identity, access, attendance, and payments into a single smart credential.”
PGI ONE Vision Statement
Unify Identity
One RFID card replaces every physical card and ID
Automate Attendance
Eliminate manual roll calls and proxy attendance
Strengthen Security
Digital, timestamped, auditable gate entry trail
Enable Cashless Payments
Prepaid PGI Credit wallet for mess, cafe, canteen
Centralize Data
One dashboard for attendance, footfall, and finances
Scale for the Future
Library, labs, hostel, and parking can plug in later
PGI ONE • Project Proposal
4

## Slide 5
PROPOSED SOLUTION OVERVIEW
Three Layers, One Ecosystem
01
The PGI ONE Card
A single RFID smart card (or wearable) issued to every student and staff member — linked to identity, access permissions, attendance, and wallet balance.
02
The RFID Reader Network
Readers installed at classrooms, gates, mess counters, and cafe/canteen tills — capturing every tap in real time.
03
The Central Platform
A backend that processes every tap, powers the student/staff app, and drives the admin dashboard for reporting and control.
PGI ONE • Project Proposal
5

## Slide 6
DETAILED FEATURE BREAKDOWN
Six Modules, One Unified Experience
Identity & Card
Instant deactivation and reissue of lost or stolen cards from the admin dashboard.
Class Attendance
Tap-based logging per student eliminates proxy attendance and manual registers.
Gate Entry
Role-based, timestamped entry/exit logs with live on-campus occupancy counts.
Mess
Tap-based meal logging with real-time headcounts to cut food wastage and disputes.
Cafe & Canteen Wallet
"PGI Credit" prepaid wallet enables tap-to-pay with itemized vendor reconciliation.
Mobile App / Portal
Attendance, wallet, and reports for students, faculty, vendors, and admins.
PGI ONE • Project Proposal
6

## Slide 7
SYSTEM ARCHITECTURE
From a Single Tap to Real-Time Insight
Card Tap
Student/staff taps at any reader
→
RFID Reader
Classroom, gate, mess, or till
→
Central Platform
Validates card, applies logic, updates DB
→
App & Dashboard
Powers student app and admin view
TECHNOLOGY STACK (PROPOSED)
Hardware: RFID cards (13.56 MHz MIFARE); fixed & tablet-integrated readers
Backend: Node.js or Python (Django / FastAPI)
Database: PostgreSQL / MySQL, with Redis for real-time caching
Mobile App: Cross-platform — React Native or Flutter
Dashboard: React.js web app with role-based access control
Payments: UPI / card / net banking gateway (e.g., Razorpay, PayU)
Hosting: Cloud (AWS/Azure/GCP) with on-premise failover
Security: End-to-end encryption, HTTPS/TLS, 2FA for admin access
PGI ONE • Project Proposal
7

## Slide 8
USER JOURNEY EXAMPLE
A Student's Morning, Tap by Tap
Main Gate
Taps card at the gate → entry logged instantly
Classroom
Taps at entrance → attendance marked automatically
Mess (Lunch)
Taps at counter → meal logged, no manual count
Cafe (Evening)
Buys coffee by tap → deducted from PGI Credit
PGI ONE App
Checks attendance %, wallet balance & meal history
Faculty: Real-time attendance counts and one-click exportable reports — no manual register. Administration: Live occupancy dashboards and unified daily financial reconciliation.
PGI ONE • Project Proposal
8

## Slide 9
BENEFITS SUMMARY
Value Delivered Across Every Stakeholder
Students
One card for everything — no cash, faster queues, transparent records
Faculty
No manual registers, real-time class data, reduced proxy attendance
Mess / Cafe / Canteen Staff
Faster billing, accurate headcounts, easy daily reconciliation
Security Team
Digital, auditable entry/exit logs and real-time occupancy data
Administration
Centralized analytics, less paperwork, financial transparency
PGI Institution
Modern, tech-forward image and a scalable smart-campus foundation
PGI ONE • Project Proposal
9

## Slide 10
IMPLEMENTATION ROADMAP
A Phased, Pilot-First Rollout
1
MONTH 1–2
Planning & Pilot Design
Requirements, RFID vendor selection, architecture, wireframes
2
MONTH 3–5
Core Platform Development
Backend, database, reader integration, core app & dashboard
3
MONTH 6–7
Pilot Rollout
Deploy to ~20-50 users; attendance & gate modules first
4
MONTH 8–9
Wallet & Payment Integration
PGI Credit + gateway; enable cafe & canteen modules
5
MONTH 10–11
Mess Module & Full Integration
Roll out mess module; unify all five services
6
MONTH 12+
Institution-Wide Rollout
Campus-wide issuance; decommission legacy systems
PGI ONE • Project Proposal
10

## Slide 11
RESOURCES & BUDGET
What It Takes to Deliver PGI ONE
CORE TEAM
Project Manager — Coordination across departments & timeline
Backend Developers (2–3) — Server, database, API development
Mobile App Developer (1–2) — Student/staff app for iOS & Android
Frontend Developer (1) — Admin dashboard
Hardware/IoT Engineer (1) — RFID reader install & maintenance
QA + Security Consultant — Testing, encryption & compliance review
INDICATIVE BUDGET CATEGORIES
RFID cards (bulk order) — scales with population
RFID readers/scanners — per gate, classroom & counter
Backend & app development — one-time cost
Cloud hosting & infrastructure — recurring
Payment gateway integration — per-transaction fee
Staff training & onboarding — one-time cost
Maintenance & support (Year 1) — of dev cost
Note: figures to be finalized after vendor quotations and a technical scoping session.
PGI ONE • Project Proposal
11

## Slide 12
RISK ANALYSIS & SECURITY
Anticipating Challenges, Protecting Data
KEY RISKS & MITIGATION
Card loss enabling unauthorized wallet use
Instant blocking via app/admin + PIN for high-value spends
System downtime affecting operations
Offline fallback with local caching, synced on reconnect
Resistance to change from staff/vendors
Phased rollout, hands-on training, parallel-run period
Data privacy concerns
Clear policy, encryption, limited access roles
SECURITY & PRIVACY
All card data encrypted, stored per data-protection best practices
Role-based access control for sensitive data
Secure PIN/OTP authentication for top-ups & high-value spends
Published data-usage policy for students and staff
Regular security audits and penetration testing
PGI ONE • Project Proposal
12

## Slide 13
SUCCESS METRICS
How We Measure Impact
↓
Proxy Attendance
Reduction in incidents post-rollout
↓
Manual Effort
Less time spent on attendance-taking
↓
Queue Times
At mess, cafe & canteen counters
↑
Cashless Transactions
% moved to PGI Credit within 6 months
↓
Food Wastage
Via better headcount forecasting
↑
App Adoption
% of users active within first 3 months
99%+
System Uptime
Target for RFID network & backend
PGI ONE • Project Proposal
13

## Slide 14
CONCLUSION
A Long-Term Foundation for Digital PGI
PGI ONE consolidates identity, attendance, access control, and payments into one card and platform — cutting inefficiency, reducing manual workload, improving security, and delivering a dramatically better experience for students, staff, and administration alike. We recommend a pilot rollout in one department or hostel block before scaling institution-wide.
FUTURE SCOPE
Library management (RFID book issue/return)
Lab equipment access control
Hostel room access
Event check-ins
Parking access control
Integration with academic ERP
Suleman Ahmed | BsCs 7th Semester Suleman1912004@gmail.com
We welcome the opportunity to discuss this proposal further.