PROJECT PROPOSAL

PGI ONE

A Unified RFID-Based Smart Campus Ecosystem

Connecting Cafe · Mess · Attendance · Gate Entry · Canteen

Prepared for: PGI Administration

Prepared by: Suleman Ahmed

Date: September 7, 2026

Version 1.0

# Table of Contents

Table of Contents	1

1. Executive Summary	1

2. Background & Problem Statement	1

3. Vision & Objectives	1

3.1 Vision Statement	1

3.2 Core Objectives	1

4. Proposed Solution Overview	1

4.1 The PGI ONE Card	1

4.2 The RFID Reader Network	1

4.3 The PGI ONE Central Platform (Backend + App/Dashboard)	1

5. Detailed Feature Breakdown by Module	1

5.1 Identity & Student/Staff Card Module	1

5.2 Class Attendance Module	1

5.3 Gate Entry Module	1

5.4 Mess Module	1

5.5 Cafe & Canteen Module (PGI Credit Wallet)	1

5.6 Unified Mobile App / Web Portal	1

6. System Architecture (High-Level)	1

6.1 Technology Stack (Proposed)	1

7. User Journey Examples	1

Example 1 — A Student's Morning	1

Example 2 — Faculty Member	1

Example 3 — Administration	1

8. Benefits Summary	1

9. Implementation Roadmap	1

Phase 1 — Planning & Pilot Design (Month 1–2)	1

Phase 2 — Core Platform Development (Month 3–5)	1

Phase 3 — Pilot Rollout (Month 6–7)	1

Phase 4 — Wallet & Payment Integration (Month 8–9)	1

Phase 5 — Mess Module & Full Integration (Month 10–11)	1

Phase 6 — Institution-Wide Rollout (Month 12+)	1

10. Resource & Team Requirements	1

11. Budget Considerations (Indicative — To Be Refined)	1

12. Risk Analysis & Mitigation	1

13. Security & Privacy Considerations	1

14. Success Metrics (KPIs)	1

15. Future Scope	1

16. Conclusion	1

# 1. Executive Summary

PGI ONE is a proposed unified digital ecosystem designed to integrate all core student and staff services within PGI — including the Cafe, Mess, Classroom Attendance, Gate Entry, and Canteen — under a single RFID-based smart card system.

Instead of managing five disconnected systems with separate cards, logins, and manual processes, PGI ONE consolidates everything into one RFID card and one backend platform. This single card will function simultaneously as:

- An official Student/Staff ID card

- A biometric-free attendance verification tool for classes

- A secure access-control key for gate entry

- A digital wallet ("PGI Credit") for cashless payments at the mess, cafe, and canteen

The result is a faster, safer, more transparent, and more data-driven campus — reducing manual paperwork, queues, proxy attendance, cash handling risks, and administrative overhead, while giving PGI management real-time visibility into attendance, spending, and access patterns across the institution.

This document outlines the problem, proposed solution, system architecture, features, implementation roadmap, budget considerations, risks, and expected impact of PGI ONE.

# 2. Background & Problem Statement

Currently, PGI's core services operate as independent silos:

| Service | Current Method | Common Issues |
| --- | --- | --- |
| Class Attendance | Manual roll call / register signing | Proxy attendance, time-consuming, error-prone, no real-time data |
| Gate Entry | Manual verification / physical ID checks | Slow during rush hours, weak security logging, no digital trail |
| Mess | Physical mess cards / manual counting | Food wastage due to poor headcount forecasting, disputes over meals taken |
| Cafe | Cash or informal credit ("khata") system | Cash handling risk, no spending record, slow billing |
| Canteen | Cash-based transactions | Long queues, no digital record, difficult reconciliation for vendors |

Core problems this creates:

- Fragmentation: Students carry multiple cards/IDs; staff maintain multiple registers and systems.

- No unified data: Administration has no single dashboard to view attendance, movement, or spending patterns.

- Manual inefficiency: Attendance and mess headcounts are still largely manual, consuming staff time and introducing human error.

- Security gaps: Gate entry lacks a digital, timestamped, auditable log of who entered/exited and when.

- Cash dependency: Cafe and canteen transactions remain cash-heavy, creating reconciliation difficulties and security risks.

- Poor experience: Students/staff face repeated queues instead of a seamless tap-and-go experience.

PGI ONE directly addresses each of these problems through a single, interoperable system.

# 3. Vision & Objectives

## 3.1 Vision Statement

"One card. One tap. Every service." — To make campus life at PGI seamless, secure, and paperless by unifying identity, access, attendance, and payments into a single smart credential.

## 3.2 Core Objectives

- Unify Identity — Replace multiple physical cards/IDs with a single RFID-enabled PGI ONE card.

- Automate Attendance — Eliminate manual roll calls and proxy attendance through tap-based class attendance logging.

- Strengthen Security — Create a digital, timestamped, auditable trail of all gate entries and exits.

- Enable Cashless Payments — Allow students/staff to pay for mess, cafe, and canteen purchases using a prepaid PGI Credit wallet.

- Centralize Data — Provide administration with a single dashboard for attendance analytics, footfall data, and financial reconciliation.

- Improve Efficiency — Reduce queue times, manual paperwork, and reconciliation effort across all five departments.

- Scalability — Design the system so additional services (library, labs, hostel, parking, events) can be added in the future.

# 4. Proposed Solution Overview

PGI ONE consists of three layers:

## 4.1 The PGI ONE Card

A single RFID smart card (or RFID-enabled sticker/wearable as an alternative form factor) issued to every student and staff member. Each card is linked to a unique digital profile containing:

- Identity details (name, photo, ID number, department/batch)

- Access permissions (which gates/buildings the holder can access)

- Attendance records

- Wallet balance ("PGI Credit")

## 4.2 The RFID Reader Network

RFID readers/scanners installed at key touchpoints:

- Classroom entry points (for attendance)

- Main and departmental gates (for entry/exit access control)

- Mess counters (for meal verification)

- Cafe and canteen billing counters (for payments)

## 4.3 The PGI ONE Central Platform (Backend + App/Dashboard)

A centralized software system that:

- Receives real-time data from all RFID readers

- Stores and processes attendance, access, and transaction data

- Powers a student/staff mobile app (attendance, wallet balance, top-up, transaction history)

- Powers an admin dashboard (attendance reports, gate logs, mess headcounts, sales reports, card management)

# 5. Detailed Feature Breakdown by Module

## 5.1 Identity & Student/Staff Card Module

- Each RFID card is pre-loaded with a unique ID linked to the holder's PGI profile.

- Card can display photo, name, ID number, department, and blood group (optional).

- Lost/stolen cards can be instantly deactivated and reissued from the admin dashboard, preventing misuse.

## 5.2 Class Attendance Module

- RFID reader/tablet installed at each classroom entrance.

- Students tap their card upon entry; attendance is logged with timestamp automatically.

- Faculty can view real-time attendance counts on a connected dashboard/app during class.

- Eliminates proxy attendance since a physical card tap is required per person.

- Attendance data automatically syncs to academic records, removing manual register entry.

- Optional: automated alerts to parents/mentors for students falling below attendance thresholds.

## 5.3 Gate Entry Module

- RFID readers installed at main entrance(s), hostel gates, and restricted departmental zones.

- Every entry and exit is logged with the cardholder's identity, timestamp, and gate location.

- Access can be role-based — e.g., certain gates restricted to staff only, hostel gates restricted to residents.

- Provides administration a live count of on-campus occupancy (useful for safety/emergency evacuation).

- Creates a searchable audit trail for security investigations if needed.

## 5.4 Mess Module

- Students tap their card at the mess counter instead of a physical mess card or manual register entry.

- System automatically deducts a meal count (subscription plans) or a fixed amount from PGI Credit (pay-per-meal).

- Real-time headcount data helps mess staff forecast food quantities more accurately, reducing wastage.

- Reduces disputes since every meal taken is logged digitally with a timestamp.

## 5.5 Cafe & Canteen Module (PGI Credit Wallet)

- Every card is linked to a prepaid wallet called "PGI Credit."

- Students/staff top up their PGI Credit via the mobile app, web portal, or top-up kiosks (UPI/card/net banking).

- At the cafe/canteen, purchases are made by simply tapping the card — no cash, no change, no waiting.

- Vendors receive an itemized digital sales report at day's end for easy reconciliation with PGI accounts.

- Optional: spending limits/parental controls and category restrictions where needed.

## 5.6 Unified Mobile App / Web Portal

- For students/staff: attendance %, wallet balance, transaction history, top-up, entry/exit logs, report lost card.

- For faculty: real-time class attendance, one-click attendance reports.

- For mess/cafe/canteen vendors: daily headcount and sales dashboards.

- For administration: master dashboard combining attendance, gate logs, financial reconciliation, and card management.

# 6. System Architecture (High-Level)

At its core, PGI ONE follows a simple data flow: the student/staff member taps their RFID card at a reader (classroom, gate, mess counter, or cafe/canteen till). That reader instantly sends the tap event to the PGI ONE central server, which validates the card, applies the relevant business logic (marking attendance, logging entry/exit, deducting a meal, or processing a payment), and updates the databases in real time. This same central server then powers two front-ends: a mobile/web app for students and staff, and an admin dashboard for faculty, vendors, security, and management.

## 6.1 Technology Stack (Proposed)

- RFID Hardware: RFID cards (13.56 MHz MIFARE or similar secure standard); fixed reader modules for gates/mess and compact tablet-integrated readers for classrooms

- Backend: Node.js or Python (Django/FastAPI) for API and business logic

- Database: PostgreSQL or MySQL for transactional data, Redis for real-time caching

- Mobile App: Cross-platform (React Native or Flutter) for Android and iOS

- Admin Dashboard: Web-based (React.js) with role-based access control

- Payment Gateway: UPI/net banking/card integration for wallet top-ups (e.g., Razorpay, PayU, or similar)

- Hosting: Cloud-hosted (AWS/Azure/GCP) with an on-premise failover option for reliability

- Security: End-to-end encryption for card data, HTTPS/TLS for all data transmission, two-factor authentication for admin access

# 7. User Journey Examples

## Example 1 — A Student's Morning

- Student taps card at the main gate → entry logged instantly.

- Student taps card at classroom entrance → attendance marked automatically.

- During lunch break, student taps card at the mess → meal logged, no manual counting.

- In the evening, student buys a coffee at the cafe by tapping the card → amount deducted from PGI Credit, digital receipt sent to app.

- Student checks the PGI ONE app to see today's attendance %, wallet balance, and meal history.

## Example 2 — Faculty Member

- Faculty opens the PGI ONE dashboard on a tablet at the start of class.

- Sees real-time attendance count as students tap in.

- Exports the attendance report with one click at the end of class — no manual register needed.

## Example 3 — Administration

- Security head checks the live dashboard during an event to see exact headcount on campus.

- Finance team reconciles the day's cafe/canteen/mess sales through the unified financial report.

# 8. Benefits Summary

| Stakeholder | Key Benefits |
| --- | --- |
| Students | One card for everything, no cash needed, faster queues, transparent attendance and spending records |
| Faculty | No manual attendance registers, real-time class data, reduced proxy attendance |
| Mess/Cafe/Canteen Staff | Faster billing, accurate headcounts, reduced food wastage, easy daily reconciliation |
| Security Team | Digital, auditable entry/exit logs, real-time occupancy data |
| Administration | Centralized analytics, reduced paperwork, better financial transparency, data-driven decisions |
| PGI Institution | Modern, tech-forward image; improved operational efficiency; scalable smart-campus foundation |

# 9. Implementation Roadmap

## Phase 1 — Planning & Pilot Design (Month 1–2)

- Requirement gathering from all five departments (cafe, mess, attendance, gate, canteen)

- Finalize RFID card standard and vendor selection

- Define system architecture and data flow

- Design mobile app and dashboard wireframes

## Phase 2 — Core Platform Development (Month 3–5)

- Build central backend, database, and card-issuance system

- Develop RFID reader integration layer

- Build admin dashboard (core version)

- Build student/staff mobile app (core version: identity + attendance)

## Phase 3 — Pilot Rollout (Month 6–7)

- Deploy in one department/hostel block as a pilot

- Issue PGI ONE cards to a test group of ~200–500 students/staff

- Enable attendance and gate entry modules first (lowest complexity, highest immediate value)

- Collect feedback and fix issues

## Phase 4 — Wallet & Payment Integration (Month 8–9)

- Integrate PGI Credit wallet with payment gateway

- Enable cafe and canteen modules

- Train vendor staff on new POS/RFID billing systems

- Run parallel cash + card system briefly to ensure smooth transition

## Phase 5 — Mess Module & Full Integration (Month 10–11)

- Roll out mess module

- Integrate all five services under a single unified dashboard

- Conduct full-scale testing across the pilot group

## Phase 6 — Institution-Wide Rollout (Month 12+)

- Issue PGI ONE cards to entire student and staff population

- Install RFID infrastructure across all campus locations

- Decommission old mess cards, manual registers, and cash-only counters

- Ongoing monitoring, support, and iterative feature improvements

# 10. Resource & Team Requirements

| Role | Responsibility |
| --- | --- |
| Project Manager | Overall coordination across departments and timeline management |
| Backend Developers (2–3) | Server, database, API development |
| Mobile App Developer (1–2) | Student/staff app for iOS & Android |
| Frontend Developer (1) | Admin dashboard |
| Hardware/IoT Engineer (1) | RFID reader installation, integration, and maintenance |
| QA/Testing Engineer (1) | System testing across all modules |
| Security Consultant | Data security, encryption, and compliance review |
| Vendor Liaison | Coordination with mess, cafe, and canteen operators for rollout |
| Training Coordinator | Staff and student onboarding, user guides, helpdesk setup |

# 11. Budget Considerations (Indicative — To Be Refined)

| Category | Estimated Cost Range |
| --- | --- |
| RFID Cards (per unit, bulk order) | Low per-card cost, scales with total student/staff population |
| RFID Readers/Scanners (per unit) | Fixed hardware cost per gate/classroom/counter |
| Backend & App Development | One-time development cost (in-house or outsourced) |
| Cloud Hosting & Infrastructure | Recurring monthly/annual cost |
| Payment Gateway Integration | Transaction-based fees (typically a small % per transaction) |
| Staff Training & Onboarding | One-time cost |
| Maintenance & Support (Year 1) | Annual recurring cost (~15–20% of development cost is a common benchmark) |

Note: Exact figures should be finalized after vendor quotations for RFID hardware and a detailed technical scoping session with the development team.

# 12. Risk Analysis & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Card loss/theft leading to unauthorized wallet use | Medium | Instant card-blocking via app/admin dashboard; PIN confirmation for high-value transactions |
| System downtime affecting gate/mess/attendance operations | High | Offline fallback mode with local caching on readers that syncs once connection is restored |
| Resistance to change from staff/vendors | Medium | Phased rollout, hands-on training, parallel-run period before full cutover |
| Data privacy concerns (attendance/location tracking) | Medium | Clear data policy, encryption, limited access roles, compliance with data protection norms |
| Initial hardware cost | Medium | Phased rollout starting with a pilot to validate ROI before full-scale investment |
| Network/connectivity issues in some campus zones | Medium | Local edge caching on RFID readers; periodic sync instead of constant real-time dependency |

# 13. Security & Privacy Considerations

- All card data will be encrypted and stored in compliance with data protection best practices.

- Role-based access control ensures only authorized personnel can view sensitive data.

- Wallet transactions require secure authentication (PIN/OTP) for top-ups and high-value spends.

- A clear, published data usage policy will inform students and staff what data is collected and how it is used.

- Regular security audits and penetration testing will be conducted, especially before and after major rollouts.

# 14. Success Metrics (KPIs)

- Attendance accuracy: % reduction in proxy attendance incidents post-rollout

- Time saved: Reduction in manual attendance-taking time per class

- Queue time reduction: Average wait time at mess/cafe/canteen before vs. after rollout

- Cash handling reduction: % of transactions moved from cash to PGI Credit within 6 months

- Food wastage reduction: % reduction in mess food wastage due to better headcount forecasting

- User adoption rate: % of students/staff actively using the mobile app within first 3 months

- System uptime: Target of 99%+ uptime for RFID reader network and backend

# 15. Future Scope

Once PGI ONE is established, the same card and platform can be extended to:

- Library management (book issue/return via RFID tap)

- Lab equipment access control

- Hostel room access (replacing physical keys)

- Event check-ins (seminars, workshops, convocations)

- Parking access control

- Integration with academic ERP systems for a fully unified student lifecycle platform

This ensures PGI ONE is not just a one-time project, but a long-term foundational platform for PGI's digital transformation.

# 16. Conclusion

PGI ONE represents a significant opportunity to modernize and unify PGI's day-to-day operations under a single, secure, and efficient RFID-based system. By consolidating identity, attendance, access control, and payments into one card and one platform, PGI can eliminate inefficiencies, reduce manual workload, improve security, and deliver a dramatically better experience for students, staff, and administration alike.

We recommend proceeding with a pilot rollout in one department or hostel block to validate the system's performance and gather feedback before scaling institution-wide.

We welcome the opportunity to discuss this proposal further and answer any questions the administration may have.

Contact:

Suleman Ahmed

Suleman1912004@gmail.com

BsCs 7th semester